## Slide 1: EOM Automation
14 June 2024
Data & Analytics Department

## Slide 2: Project Charter

## Slide 3: Project Charter
Opportunity Statement |  |  | Goals (What does success look like?) | Scope
EOM consists of: Planning (in Sep – 1 yr before) Initial (by 23rd every month) Mid month (by 15th month) + Initial for next month Final (by 30th month) User face a few challenges in preparing the report or analyze the data as follows: Different & various sources (MARS, HRMS, MRMX, PDF From EPS) Possibility of human error during data entry that will relate to data accuracy issue Time consuming due to manually keying in and getting the data available Documents received by the RGM are not in editable format such as Bill Ledger from Finance, Planning data from Business Insight |  |  | Primary goal: Reduce the time taken to prepare the EOM Baseline: Averagely 3-4 hours Target: Increase Staff Productivity Secondary Goal: Increase business efficiency in decision making Baseline: Accuracy of the data Target: Increase the accuracy of the data and proactive action | In-Scope: EOM file MRMX MARS DU360 HRMS MYSSC (Finance) Out of Scope: E-Invoice (Havi Portal)
Key Deliverables |  |  | Dependency | 
Data automation to prepare the EOM Dashboard for EOM reporting and review (D-1) |  |  | 1. Data owner consent i.e Finance and HR | 
Key Activities |  |  |  | 
Description | Stakeholders | Target Date |  | 
Formalize project team |  |  |  | 
Progress review meeting |  |  |  | 
Final “tollgate” prior testing |  |  |  | 
Go-Live |  |  |  | 
WIP

## Slide 4: Project Team

## Slide 5: Project Team: Roles & Responsibilities
Efficiency & Category
DnA Team Member: To provide guidance on project management framework and deliverables To monitor and review process performance before and after solution go-live including stabilization To recommend the best technology enabler based on consolidated requirements To develop and implement in-house solutions to support the operational team
Team Member (Dept/Section Name): To assist in getting data for analysis purposes. Involve in brainstorming sessions i.e. Fishbone Analysis, Root Causes Analysis, Etc. To execute the improvement initiative as planned
Project Sponsor: Senior Leadership Sponsor and support the team’s project To provide guidance relating to strategic vision, project requirements, expectations, and resolution.
Project Sponsor
Zaid
Project Champion
Hazlan (DnA)
Project Lead
Ain
Team Member – DnA
Azimah
Team Member
Yusri (OC), Xin Ru (RGM BU DT), Eza (RGM Mutiara Damansara)
Project Champion: To provide team members with inspirational, motivational support, and resources needed, as well as serve as an advocate for the project to ensure stakeholders are satisfied
Project Leader: To coordinate with all team members on the project requirement and deliverables. To provide guidance to the team members on matters relating to project assignments To provide the team members appropriate vision and goals of the project objectives. To ensure all team members address relevant issues within a specified time frame to meet respective objectives To provide necessary data related to project benefits To validate and endorse the data on financial benefits

## Slide 6: Project Timeline

## Slide 7: Proposed Project Timeline
2024 |  |  |  |  |  |  |  | 2025
MAY | JUN | JUL | AUG | SEP | OCT | Nov | Dec | Jan
Define Phase
Planning & Design
Build & Development
UAT
Stabilization
GO-LIVE
Communication
Event
Legend:
WIP
Data Identification & Understanding
Data Preparation & EDA
Data Modelling & Evaluation
Project Charter
As-Is & To-Be
URS
Plan to schedule a meeting with dept below:
EPS (Olive – Rahul)
HR (Raja & CY)
Jeffrey
E-scheduler – Maisarah &CY (IT)
MRMX – CY
LogiNet – Farah
Eddie – to present in mgmt. meeting
To figure out what the data to be available for mgmt & store

## Slide 8: Process Flow

## Slide 9: Project Flow
WIP